NOFUNBOT v204.7

Full Regression & Implementation Audit

Madden Connect + Conversation Intelligence RC1

Audit target
nofunleague-v204.7-madden-connect-conversation-intelligence-rc1.zip
SHA-256
1bb1f613286f312dd4f3cc59cddf77dc73e5fd937a77a449899fed75af10b403
Audit date
September 27, 2026

|  | Release verdict NOT PRODUCTION READY. Conversation intelligence has meaningful RC1 implementation, but two P0 blockers and multiple P1 gaps remain. The Madden Connect framework is still largely an implementation specification layered over a partial V202/V204.6 provider foundation. |
| --- | --- |

# 1. Document control and audit scope

| Field | Value |
| --- | --- |
| Audit type | Static source audit + targeted executable regression checks + implementation/spec reconciliation |
| Source of truth | Extracted v204.7 RC1 ZIP at /mnt/data/check_v2047 |
| Implementation specification reviewed | NOFUNBOT_v204.7_Madden_Connect_Implementation_Spec.docx (46-page planning/implementation contract) |
| Engineering directive reviewed | AI_READ_FIRST.txt, including V204.7 Conversation Intelligence Addendum |
| Prior baseline compared | v204.6 RC7 (21.10.0-rc.7) versus v204.7 RC1 (21.11.0-rc.1) |
| Code surface | 296 files; 219 JavaScript files; 182 JS files under src; ~36,642 JS source lines |
| Regression surface | 16 *.test.js suites invoked by tests/run-all.js; 19 JS files in tests directory including harness/runner/integration |
| Package shape | Root-flat deployment package; index.js at ZIP root; node_modules intentionally absent |

## Audit questions answered

What v204.7 functionality is actually implemented in code, versus only described in the DOCX?

Where can the new conversation/planner work regress existing setup, edit, assignment, game, trade, stream, startup, or provider behavior?

Does passive conversation awareness really stay silent and non-persistent until an @mention?

Does natural language assignment safely resolve member, team, and league without creating a second state owner?

Does Madden Connect meet its durability, multi-league, provider, failover, security, and recovery contract?

Which tests exist, which are missing, which passed here, and which remain unverified?

What exact fix order is required before a production release can be considered?

|  | Audit limitation The clean release ZIP correctly omits node_modules. Static checks and the zero-dependency conversation suite ran successfully. The complete npm test suite could not execute in this container because dependencies were not installed; those failures are dependency-resolution failures, not 15 proven feature failures. Full regression certification therefore remains unverified. |
| --- | --- |

# 2. Executive summary

|  | Bottom line v204.7 RC1 is a credible conversation-intelligence foundation, not a completed v204.7 Madden Connect release. The package contains real code for passive context, explicit-mention speech gating, and deterministic natural team assignment, but it also contains a reproducible wrong-user planner defect and an older passive-learning path that violates the new no-passive-AI/no-persistent-chat contract. Provider ingestion remains partial and is not durable enough for production callbacks. |
| --- | --- |

| Severity | Count | Meaning |
| --- | --- | --- |
| P0 | 2 | Production-blocking correctness/durability defects. Must be fixed before the affected features are enabled. |
| P1 | 20 | High-impact correctness, privacy, recovery, multi-league, regression, or release-gate gaps. |
| P2 | 8 | Hardening/maintainability/observability gaps that should be closed before or immediately after the P1 set. |
| Positive controls | 10+ | Existing safeguards that should be preserved: explicit capabilities, disabled EA control, assignment rollback, advance-engine separation, command-contract validation, etc. |

## Two production blockers

Natural planner stale-pending carryover can assign a new team request to the wrong member. Reproduced: ambiguous “put Paul on the Ravens” followed by fresh “put Sam on the Jets” executes Jets for Paul.

Companion/Neon provider receivers can acknowledge 202 before the import receipt/artifact is durable. The underlying save path is debounced, so a restart can lose an event already acknowledged upstream.

## Release position

Conversation intelligence: PARTIAL / RC-quality only. Core behavior exists, but P0/P1 regression and privacy gaps remain.

Madden Connect: PARTIAL FOUNDATION. Provider interfaces exist, but the per-league connection registry, encrypted secrets, durable sync run model, recovery worker, current Neon model, full Companion resources, and setup UX are not implemented.

Direct EA: CORRECTLY DISABLED. The provider advertises no capabilities and does not fake unsupported control.

Production recommendation: keep new provider ingress disabled and do not ship the natural assignment planner to production until P0-01 is fixed and the required end-to-end tests pass.

# 3. What actually changed from v204.6 RC7 to v204.7 RC1

|  | Important scope fact The v204.7 code delta is narrow. Madden provider production code is effectively the inherited V202/V204.6 implementation; v204.7 primarily adds conversation intelligence, documentation, and version changes. This is why the Madden Connect DOCX should be read as the target contract, not evidence that those provider items were completed. |
| --- | --- |

| Changed/new file | Change class | Audit interpretation |
| --- | --- | --- |
| .env.example | Changed | Adds ambient/planner controls and retains provider env placeholders. |
| AI_READ_FIRST.txt | Changed | Adds rules 61-68 for passive context, mention-only speech, planner reuse, bounded pending state, and regression proof. |
| CODEBASE_NAVIGATION.md | Changed | Documents new services. |
| PATCH_NOTES_AND_CONTEXT.txt | Changed | Records RC1 work and claims. |
| changelog.txt | Changed | Version/history updates. |
| index.js | Changed | Adds passive observation to messageCreate path. |
| src/handlers/commissionerHandler.js | Changed | Explicit @ gate, ambient prompt block, deterministic natural planner. |
| src/handlers/memberMentionHandler.js | Changed | Explicit @ gate and ambient prompt context. |
| src/handlers/itHandler.js | Changed | Explicit @ gate for IT conversation. |
| src/services/ambientConversationService.js | NEW | TTL-bound in-memory same-channel passive context. |
| src/services/naturalActionPlannerService.js | NEW | Deterministic assign-team intent/entity resolver with pending clarification. |
| tests/conversationAwareness.test.js | NEW | 7 zero-dependency unit tests for ambient service/parser/candidate resolution. |
| docs/V204_7_CONVERSATION_INTELLIGENCE_RC1.md | NEW | RC1 implementation note. |
| docs/NOFUNBOT_v204.7_Madden_Connect_Implementation_Spec.docx | NEW | Target architecture/specification, not proof of completed implementation. |
| package.json / package-lock.json | Changed | Version moved 21.10.0-rc.7 -> 21.11.0-rc.1; scripts materially unchanged. |

# 4. Engineering directive compliance audit

| Directive | Requirement | Current result |
| --- | --- | --- |
| Rule 17 | New Map for dedup/cooldown must have TTL cleanup or max-size policy. | PARTIAL: ambient map has TTL/timer/cap per channel; planner pending map has logical TTL but no periodic cleanup or max-size cap. |
| Rule 18 | New process timer requires lifecycle management; timer not durable authority. | PASS for ambient timer as non-authoritative, unref timer. Shutdown hook is not required for correctness but can be added. |
| Rule 19 | Critical loop cannot depend on process memory surviving restart. | FAIL for provider post-202 setImmediate processing; passive chat itself correctly may disappear on restart. |
| Rule 20 | Do not silently swallow critical errors. | PARTIAL/FAIL: provider setImmediate catches discard processing failure; provider HTTP catch returns generic internal-error without detailed operational record at the route. |
| Rule 24 | League-specific distributed lock for advance/import/publish cycles. | PASS in advance engine foundation; not fully implemented for new provider connection/import orchestration. |
| Rule 25 | Idempotency keys for provider control/webhook/import processing. | PARTIAL: JSON dedupe exists; no durable DB unique constraint / multi-instance atomicity. |
| Rule 27 | Discord publication after durable DB commit. | Advance engine designed correctly; provider receiver itself violates analogous durable-acceptance principle by 202 before durable receipt. |
| Rule 40 | Regression: setup, edit, AI mention, assignment, game lifecycle, trade, stream, startup. | INCOMPLETE: mention routing and trade flow lack direct regression suites; natural planner end-to-end path missing. |
| Rule 41 | Provider faults: duplicate, delayed, malformed, missing team, wrong week, partial, 429/5xx, restart. | INCOMPLETE: duplicate/malformed/partial/missing-team covered in pieces; delayed, 429/5xx, provider wrong-week, post-202 restart not covered. |
| Rule 45 | Do not claim verification not performed. | Audit explicitly records full npm suite as unverified. |
| Rule 46 | P0/P1 regression blocks production. | Current release must remain pre-production. |
| Rule 61 | Passive observation must not itself call AI/type/react/reply/mutate/persist bodies. | FAIL globally because legacy trashTalkBank makes an AI call every sixth eligible message and persists extracted message-derived data. |
| Rule 62 | Conversational AI speech requires explicit @mention. | IMPLEMENTED in member/commissioner/IT gates; direct regression proof is missing. |
| Rule 63 | Ambient text untrusted; cannot authorize action. | IMPLEMENTED in prompt wording and deterministic mutation path does not consume ambient text. |
| Rule 64 | Natural planners adapt into existing domain services. | IMPLEMENTED: planner calls openTeamsService.claimTeam. |
| Rule 65 | Multiple leagues only ambiguous when entity has multiple matches. | IMPLEMENTED in candidate grouping logic. |
| Rule 66 | Pending clarification bounded + expires + revalidate. | PARTIAL: scoped key + TTL; P0 stale member inheritance undermines fresh-request separation; no periodic/max cleanup. |
| Rule 67 | Do not persist passive chat history by default. | Ambient service complies, but legacy trashTalkBank persists message-derived phrases/styles; contract needs consolidation. |
| Rule 68 | Regression proof for silence, isolation, ambiguity, domain reuse. | PARTIAL: isolation/parser tests exist; speech silence and domain-reuse integration tests do not. |

# 5. Verification actually performed during this audit

| Area | Status | Evidence | Audit conclusion |
| --- | --- | --- | --- |
| Syntax: modified JS files | PASS | node --check on index, handlers, both new services, conversation test | All checked files parse successfully. |
| Undefined executable identifiers | PASS | node scripts/check-undefined-identifiers.js | No unresolved executable identifiers reported. |
| Command contract | PASS | node scripts/command-contract-check.js | 116 command definitions, 129 router cases, 13 classified legacy/internal cases. |
| Conversation targeted suite | PASS | node tests/conversationAwareness.test.js | 7 passed, 0 failed. |
| TypeScript/config compile gate | PASS | npm run tsc | tsc --noEmit exited 0 in audit environment. |
| Full npm test | BLOCKED | npm test -> 16 test files, 15 dependency-load failures | Clean release archive has no node_modules; discord.js unavailable in container. Only zero-dependency conversation suite ran. |
| Planner stale-pending reproduction | FAIL | Controlled direct execution of current service | Fresh Sam/Jets request invoked claimTeam with Paul memberId after prior Paul/Ravens ambiguity. |
| Passive AI-call reproduction | FAIL | Six ordinary eligible messages through trashTalkBank.learnFromMessage | AI spy called once; extracted culture/player data populated. |
| Package root shape | PASS | ZIP inventory | index.js at root; no node_modules; docs and tests included. |

Observed full-suite result:
16 test files, 15 failed
Cause: MODULE_NOT_FOUND from tests/_harness.js because dependencies are not installed.
Interpretation: regression suite is UNVERIFIED, not “15 behavior tests failed.”

# 6. Implementation status: Conversation Intelligence

| Area | Status | Evidence | Audit conclusion |
| --- | --- | --- | --- |
| Explicit @mention speech gate - member | IMPLEMENTED | memberMentionHandler.js:250-264 | Requires explicit bot mention; elevated users excluded from member lane. |
| Explicit @mention speech gate - commissioner | IMPLEMENTED | commissionerHandler.js:593-607 | Elevated sender + botMentioned required. |
| Explicit @mention speech gate - IT | IMPLEMENTED | itHandler.js:334-347 | IT member + bot mention + technical signal required. |
| Passive same-channel memory | IMPLEMENTED | ambientConversationService.js:14-94 | Memory-only map, TTL pruning, message cap, no direct output. |
| Ambient prompt injection - commissioner | IMPLEMENTED | commissionerHandler.js:410-416 | Ambient text labeled short-lived and untrusted. |
| Ambient prompt injection - member | IMPLEMENTED | memberMentionHandler.js:521+ | Uses same-channel ambient preview on explicit mention. |
| Natural assignment parser | IMPLEMENTED | naturalActionPlannerService.js:26-38 | Supports put/place/assign/add/move/make/give phrasing. |
| Member resolution | IMPLEMENTED | naturalActionPlannerService.js:42-75 | Mention, exact cache, partial cache, Discord search fallback. |
| Team/league resolution | IMPLEMENTED | naturalActionPlannerService.js:81-99, 163-181 | League asked only when team has multiple league matches. |
| Existing domain service reuse | IMPLEMENTED | naturalActionPlannerService.js:184-188 | Calls openTeamsService.claimTeam, preserving existing owner/access logic. |
| Assignment rollback | GOOD | openTeamsService.js:224-231 | Reservation rolled back if assignment/access grant throws. |
| Pending clarification | PARTIAL | naturalActionPlannerService.js:14-19,105-110,117-188 | Scoped/TTL but contains P0 fresh-request carryover and lacks periodic/max cleanup. |
| No passive AI calls | FAIL | index.js:443-444 + trashTalkBank.js:160-212 | Legacy passive learner calls AI every sixth eligible message. |
| No persistent passive conversation derivatives | FAIL | trashTalkBank.js:48-107,160-212 | Culture/player phrase/style derivatives are persisted to trashTalkBank.json. |
| Edited/deleted ambient state | MISSING | No messageDelete integration; messageUpdate does not update ambient store | Stale deleted/edited text can survive until TTL. |
| Per-guild/channel opt-out policy | MISSING | ambient service uses hard-coded name regex only | No explicit guild-level opt-out/allowlist control for passive context. |
| End-to-end speech regression | MISSING | No tests reference shouldHandleCommAI/memberAI/IT or messageCreate/update | Cannot prove exactly-zero output without mention or exactly-one response with mention. |
| End-to-end planner regression | MISSING | conversationAwareness.test tests parser/candidates only | Does not prove claimTeam wiring, ambiguity continuation, state revalidation, or rollback. |

# 7. Implementation status: Madden Connect / providers

| Area | Status | Evidence | Audit conclusion |
| --- | --- | --- | --- |
| Formal provider capability contract | IMPLEMENTED | src/providers/gameProvider.js:16-80 | Explicit capabilities and structured unsupported behavior are strong foundation. |
| Manual/local fallback | IMPLEMENTED | provider registry local provider + schedule/file import paths | Preserves emergency/manual operation. |
| Companion Direct HTTP receiver | PARTIAL | providerHttpServer + maddenCompanion route + exportGateway | Receives exports, dedupes, parses schedule; durability/multi-league/resource gaps remain. |
| Companion schedule projection | PARTIAL | exportGateway.js:71-94 | Schedule normalized/validated into snapshot; write path still debounced. |
| Companion teams/rosters/stats | NOT IMPLEMENTED | exportGateway.js:80-82 | Non-schedule stages are artifact-only, applied:false. |
| NeonSportz webhook trigger | PARTIAL | neonsportz/webhook.js | Delivery-id dedupe exists, but auth contract and connection model need redesign. |
| NeonSportz read client | PARTIAL | neonsportz/client.js | Single snapshot URL + optional bearer token; readStats=false. |
| Custom URL provider | PARTIAL | providers/customEndpoint.js | HTTPS/read-only schedule fetch exists; no connection records, preview/schema mapping, conditional GET, health history, rotation. |
| Direct EA provider | GOOD | madden/ea/controlProvider.js:17-25 | Correctly exposes all control/data capabilities false until authorized interface exists. |
| Per-league ProviderConnection registry | NOT IMPLEMENTED | No model/service found; Prisma schema has no provider connection model | Required for multi-league connection state and provider identity. |
| Encrypted provider secret vault | NOT IMPLEMENTED | Secrets remain env/config based; no vault abstraction/model | Required before storing per-league credentials. |
| Durable ProviderSyncRun / ImportReceipt | NOT IMPLEMENTED | Current importRuns.json + debounced jsonStore | No DB-native lifecycle with atomic uniqueness/recovery. |
| Multi-league callback routing | NOT IMPLEMENTED | providerHttpServer.js:50-54 + global COMPANION_EXPORT_TOKEN | Global space selector/token cannot safely route many leagues. |
| Unified setup UX | NOT IMPLEMENTED | /set-live-sync choices only off/madden_companion/nba2k/custom | No Companion Direct/Neon first-class connect panel. |
| Provider token rotation/disconnect/reconnect | NOT IMPLEMENTED | No connection object/state machine | Spec target not present. |
| Automatic provider failover | NOT IMPLEMENTED | No connection-level fallback orchestration | Manual/local remains fallback but no automated health-based switching. |
| Provider restart recovery worker | NOT IMPLEMENTED | setImmediate after 202; no queued startup scan worker | Acknowledged imports can strand on restart. |
| DB unique idempotency | NOT IMPLEMENTED | JSON check-then-append only | Not atomic across processes/instances; bounded history. |
| Current provider fault suite | PARTIAL | providersIngestion + advanceEngine tests | Several mandated fault classes absent. |

# 8. P0 findings - production blockers

## P0-01 [P0] Fresh natural assignment can inherit the wrong member from an old pending clarification

| Requirement / expected contract | Rule 66 requires pending clarifications to be bounded, expire, and revalidate live state; a fresh user request must supersede unrelated pending state. Natural actions must never mutate the wrong member. |
| --- | --- |
| Source evidence | naturalActionPlannerService.js:116-132 loads pending and only marks resumed when no fresh parse; line 146 computes effectiveMemberId = parsed.memberId ¦¦ pending?.memberId. A fresh parsed request therefore still falls back to old pending.memberId. |
| Observed behavior | Reproduced against RC1: request 1 “put Paul on the Ravens” finds Ravens in two leagues and stores Paul while awaiting league. Request 2 is a brand-new “put Sam on the Jets”. The service executes Jets for memberId 100000000000000001 (Paul), not Sam. |
| Risk | Wrong-user ownership mutation. This can grant league visibility/roles and team ownership to the wrong Discord member. Because the existing domain service legitimately trusts the member object it receives, the planner bug propagates into durable league state. |

Required remediation

When parseTeamAssignment(text) returns a fresh intent, clear or ignore pending state before entity resolution. Pending fields may only participate when parsed.resumed === true.

Model pending state as an explicit continuation object with requestId/intent and awaiting field; fresh intent starts a new request generation.

Revalidate member, league, team availability, and permissions immediately before claimTeam.

Keep claimTeam as the mutation owner; do not duplicate assignment logic in the planner.

Required regression tests

Fresh request supersedes pending: Paul/Ravens ambiguity -> Sam/Jets must call claimTeam with Sam.

Valid continuation: Paul/Ravens ambiguity -> @myBot Alpha League must still resolve Paul and Alpha Ravens.

Different intent after pending must not inherit member/team/league fields.

State changes while waiting: team becomes claimed -> continuation must fail safely without reassignment.

|  | Acceptance criterion No code path can execute a member/team/league combination containing an entity inherited from pending state unless the current message is explicitly treated as a continuation of that same pending request. |
| --- | --- |

## P0-02 [P0] Provider receiver acknowledges 202 before receipt/artifact is durable

| Requirement / expected contract | Rules 19, 25, and the v204.7 provider spec require acknowledged provider events to survive restart and be idempotently recoverable. The receiver must durably record receipt/artifact before returning success to upstream. |
| --- | --- |
| Source evidence | importRunService.js:31-34 writes runs through saveJsonDebounced(...,200); storeArtifact at 101-109 uses saveJsonDebounced(...,500). jsonStore.js:214-233 only mirrors to disk/DB when the debounce timer fires. exportGateway.js:52-65 calls recordReceipt/markStatus then returns 202. Neon webhook follows the same importRuns path. |
| Observed behavior | The process can return 202 while both the receipt and raw artifact only exist in process memory/cache. A crash/redeploy inside the debounce window can erase the event even though Companion/Neon was told it was accepted. |
| Risk | Lost acknowledged imports, non-recoverable provider drift, and false idempotency. This is especially severe because upstream may not retry a 202. |

Required remediation

Introduce DB-native ProviderImportReceipt/ProviderSyncRun records with unique event/payload identity and an awaited transaction before 2xx.

Durably store or reference the raw artifact before acknowledgement. If durable artifact storage fails, return a retryable non-2xx.

Queue processing only after the durable receipt commit; worker startup must discover queued/recoverable rows.

Keep JSON mirror only as cache/compatibility, not receipt authority.

Required regression tests

Crash immediately after durable receipt but before enqueue: restart worker processes exactly once.

Crash before durable commit: receiver does not return 2xx.

Duplicate delivery across two process instances: database unique key admits one receipt.

Artifact persistence failure: receiver returns retryable failure and no phantom queued run.

|  | Acceptance criterion Every 2xx provider acknowledgement corresponds to a durable, queryable receipt whose artifact is available or durably referenced, and restart recovery can resume it without external redelivery. |
| --- | --- |

# 9. P1 findings - conversation intelligence and routing

## P1-01 [P1] Legacy trashTalkBank violates the new passive no-AI/no-persistence contract

| Requirement / expected contract | Rule 61 says passive observation must not call AI or persist message bodies; Rule 67 says passive chat history is not persisted by default. |
| --- | --- |
| Source evidence | index.js:443-444 invokes trashTalkBank.learnFromMessage on ordinary messages. trashTalkBank.js:27 sets LEARN_EVERY=6; 162-198 invokes aiCall on every sixth eligible message; 48-107 persists culture/player derivatives to trashTalkBank.json. |
| Observed behavior | A direct audit reproduction sent six normal general-chat messages and observed aiCall count = 1; extracted culture/player data entered the bank. |
| Risk | Privacy/product contract mismatch and unexpected AI cost. The bot can truthfully be silent, yet still call AI and persist derived content without @mention. |

Required remediation

Consolidate passive-learning policy under one conversation-awareness service.

Default trash-talk AI extraction OFF unless explicit opt-in and documented retention policy exists.

If retained, separate “derived culture memory” from ambient context, disclose it, cap retention, and exclude staff/private channels by configured IDs.

Required regression tests

Instrumentation: 100 unmentioned messages -> zero AI calls when passive learning is disabled.

Opt-in mode test proves only approved channels trigger extraction and no raw message body is retained.

|  | Acceptance criterion With default v204.7 settings, unmentioned ordinary messages cause zero model calls and no persisted conversational derivatives. |
| --- | --- |

## P1-02 [P1] Ambient observation occurs before spam/read-only/deletion gates

| Requirement / expected contract | Only permitted human messages should enter ambient memory. |
| --- | --- |
| Source evidence | index.js:348-353 observes first; spam gate is line 373; setup upload can delete at 423; read-only guard deletes at 428-440. |
| Observed behavior | Messages later rejected as spam, setup artifacts, or read-only violations can remain in ambient memory for up to the TTL and later reach an AI prompt. |
| Risk | Stale or disallowed text can influence later conversational output even though the bot removed/rejected it operationally. |

Required remediation

Move ambient observation after content/spam/read-only/setup/file eligibility gates, immediately before persona routing.

Centralize shouldObserveAmbient(message) so policy is testable and used consistently.

Required regression tests

Spam message rejected -> not present in ambient context.

Read-only message deleted -> not present.

Normal general-chat message -> present.

|  | Acceptance criterion Only messages that survive server policy and are approved for conversation awareness can enter ambient memory. |
| --- | --- |

## P1-03 [P1] No direct regression tests prove the hard @mention speech gate

| Requirement / expected contract | Rule 68 requires proof that unmentioned messages cause no AI speech; Rule 40 explicitly requires AI mention-routing regression. |
| --- | --- |
| Source evidence | No tests reference shouldHandleCommAI, shouldHandleMemberAI, shouldHandleIT, messageCreate, or messageUpdate. The current 7-test suite exercises ambient service and planner helpers only. |
| Observed behavior | The implementation looks correct in static code, but there is no executable guard against a future route-order change causing unsolicited speech or duplicate reply. |
| Risk | High regression risk in index.js, which is a crowded event router with messageCreate/messageUpdate dedup behavior. |

Required remediation

Add messageRouting.regression.test.js with mocked Discord messages and AI/reply/sendTyping spies.

Test member, commissioner, and IT lanes, including reply-to-bot without @ and messageUpdate embed-resolution double event.

Required regression tests

Unmentioned normal message -> 0 AI, 0 typing, 0 reply, 0 reaction.

Reply-to-bot without explicit mention -> 0 AI/0 reply.

Explicit @ -> exactly one lane and one response.

messageCreate + messageUpdate for same message -> exactly one response.

|  | Acceptance criterion Mention routing behavior is executable and locked by regression tests, not merely evident from static conditionals. |
| --- | --- |

## P1-04 [P1] Natural planner lacks end-to-end mutation regression

| Requirement / expected contract | Rule 68 requires proof that unique natural assignment reuses the existing assignment domain path and ambiguity fails safe. |
| --- | --- |
| Source evidence | conversationAwareness.test.js:47-71 only parses phrases and calls findTeamCandidates. No test calls tryHandleCommissionerMessage. auditV204.test independently tests openTeamsService.claimTeam, but not planner -> claimTeam integration. |
| Observed behavior | The untested integration is exactly where P0-01 exists. |
| Risk | Parser/candidate unit tests can all pass while real assignments target the wrong member or skip rollback/revalidation. |

Required remediation

Add naturalPlanner.integration.test.js using actual planner and mocked domain dependencies.

Spy on openTeamsService.claimTeam and verify exact member/team/league arguments.

Exercise rollback by forcing teamAssignment/access failure.

Required regression tests

Unique Ravens across multiple leagues -> no league question, exactly one claim.

Duplicate Ravens -> ask league, no claim.

Ambiguous Paul -> ask member, no claim.

Role/access failure -> slot remains open and owner null.

Fresh request supersedes pending.

|  | Acceptance criterion The exact Discord-language-to-domain-mutation path is covered end to end. |
| --- | --- |

## P1-05 [P1] Edited/deleted messages are not removed or refreshed in ambient context

| Requirement / expected contract | Short-lived context should reflect what remains visible in the channel and should not preserve deleted/corrected content longer than necessary. |
| --- | --- |
| Source evidence | ambientConversationService exposes observe/get/render/clear but no update/remove-by-message-id. index.js has messageUpdate routing but no ambient update; no messageDelete listener exists for ambient context. |
| Observed behavior | Deleted or corrected content stays in memory until TTL and can be shown to the AI on a later @mention. |
| Risk | Privacy/accuracy issue and possible prompt-injection persistence after deletion. |

Required remediation

Add upsertMessage/removeMessage APIs keyed by guild/channel/messageId.

Wire messageUpdate to refresh eligible content and messageDelete/bulkDelete to remove it.

If edited content becomes ineligible, remove it.

Required regression tests

Observe -> edit -> render contains new text only.

Observe -> delete -> render excludes message immediately.

Cross-channel same message IDs do not collide.

|  | Acceptance criterion Ambient context mirrors current recent message state within the limits of Discord events. |
| --- | --- |

## P1-06 [P1] Deterministic planner is behind Commissioner AI rate limiting

| Requirement / expected contract | Deterministic domain actions should remain usable even if AI quota/cooldown is exhausted, because they do not consume a model call. |
| --- | --- |
| Source evidence | commissionerHandler.js:243-247 claims commissioner AI quota before naturalPlanner.tryHandleCommissionerMessage at 249-255. |
| Observed behavior | A commissioner can be told “Commissioner AI cooling down” for a deterministic “put Paul on the Ravens” action. |
| Risk | Artificial coupling between natural deterministic UX and AI capacity; weakens fallback behavior during AI throttling. |

Required remediation

Run permission/destructive gates first, then deterministic planner, then claim AI quota only if falling through to model-based conversation.

Maintain anti-spam limits separately for deterministic mutation requests if needed.

Required regression tests

AI quota exhausted + valid deterministic assignment -> planner still executes once.

AI quota exhausted + non-deterministic conversation -> receives cooldown response.

|  | Acceptance criterion Deterministic planner availability is independent of AI model quota while still respecting permission and mutation rate safeguards. |
| --- | --- |

# 10. P1 findings - Madden Connect/provider implementation

## P1-07 [P1] Companion accepts 6 MB but artifact store only retains 2 MB

| Requirement / expected contract | Any payload accepted with 202 must be processable from durable retained input. |
| --- | --- |
| Source evidence | exportGateway.js:24 sets MAX_PAYLOAD_BYTES=6 MB. importRunService.js:23 sets MAX_ARTIFACT_BYTES=2 MB. recordReceipt at 97 ignores storeArtifact return result. |
| Observed behavior | A 2-6 MB export is accepted, recorded/queued, but artifact storage returns artifact-too-large. processImportRun later fails artifact-missing. |
| Risk | False acceptance and guaranteed post-ack failure for a valid-size range. |

Required remediation

Use one authoritative payload limit or external object storage.

If artifact cannot be retained, reject synchronously before 202.

Record artifact status explicitly and require durable artifact reference before QUEUED.

Required regression tests

2.1 MB payload must either be rejected at receiver or durably retained and parsed.

Boundary tests at limit-1, limit, limit+1.

|  | Acceptance criterion No accepted payload can later fail solely because an internal artifact cap is lower than the receiver cap. |
| --- | --- |

## P1-08 [P1] setImmediate processing after 202 is restart-lossy

| Requirement / expected contract | Rule 19 and provider recovery requirements prohibit critical work from existing only as an in-process callback. |
| --- | --- |
| Source evidence | maddenCompanion route lines 23-26 returns 202 then setImmediate(processImportRun) with empty catch. Neon route lines 18-22 does the same for processQueuedImports. |
| Observed behavior | Crash/redeploy after acknowledgement but before callback leaves QUEUED work stranded. There is no startup worker that enumerates all recoverable receipts. |
| Risk | Provider data can silently stop advancing until manual intervention/redelivery. |

Required remediation

Replace setImmediate with durable job enqueue or database-backed worker claim.

On boot, scan queued/parsing/retryable sync runs by connection and resume safely.

Persist retry/backoff metadata.

Required regression tests

Kill process after 202 before worker -> restart processes event exactly once.

Kill during parsing -> resume/retry according to state machine.

|  | Acceptance criterion Acknowledged work survives process death without relying on provider retry. |
| --- | --- |

## P1-09 [P1] Import idempotency is bounded JSON and non-atomic across instances

| Requirement / expected contract | Webhook/import idempotency must be durable and safe under concurrent/multi-instance delivery. |
| --- | --- |
| Source evidence | importRunService.js:21 MAX_RUNS=300; 50-76 performs load/find then separate append/save; no Prisma provider/import models or unique constraint exist. |
| Observed behavior | Two instances can both see no existing event and accept it; identities age out after 300 runs, permitting old redelivery to be treated as new. |
| Risk | Duplicate data application/automation under concurrency or delayed retry. |

Required remediation

Add DB unique keys such as (connectionId, externalEventId) and/or (connectionId,payloadHash,stage).

Use insert-on-conflict/idempotent transaction; retain receipt identity per retention policy beyond the working run window.

Required regression tests

Two simultaneous identical webhooks across workers -> one created, one duplicate.

Delayed duplicate after >300 newer imports remains deduped for configured retention.

|  | Acceptance criterion Idempotency is enforced by durable database uniqueness, not timing or local JSON history. |
| --- | --- |

## P1-10 [P1] Queued import worker scans only the newest 50 runs

| Requirement / expected contract | Recovery must find all queued/retryable work for the relevant connection, regardless of unrelated newer receipts. |
| --- | --- |
| Source evidence | leagueSyncService.js:23-34 calls importRuns.listRecent(50) then filters provider/status. |
| Observed behavior | During bursts or prolonged failure, queued work older than the newest 50 can be invisible to this processor. |
| Risk | Permanent stranded imports and source drift. |

Required remediation

Query durable sync runs directly by status/provider/connection ordered by receivedAt with paging/claiming.

Do not use display-oriented recent-history limit as work queue.

Required regression tests

Create >50 newer non-target runs and one older queued target -> worker still processes target.

|  | Acceptance criterion All recoverable queued work is discoverable independent of recent-status display limits. |
| --- | --- |

## P1-11 [P1] Companion/Neon callback routing is not multi-league safe

| Requirement / expected contract | v204.7 target requires per-league connections, identity mapping, and independent secrets/state. |
| --- | --- |
| Source evidence | exportGateway uses one global COMPANION_EXPORT_TOKEN. providerHttpServer.js:50-54 chooses global PROVIDER_HTTP_SPACE_ID or only auto-selects when exactly one active league. |
| Observed behavior | Multiple active leagues either require one global hard-coded space or receive 409. A single global token cannot identify league connection safely. |
| Risk | Misrouting/cross-league contamination and inability to scale multiple leagues. |

Required remediation

Generate per-connection opaque route token -> lookup ProviderConnection -> enter that league space.

Never use a global space selector as the routing authority.

Store token hash/encrypted secret per connection and rotate independently.

Required regression tests

Two leagues export concurrently to distinct tokens -> each receipt gets correct league/connection.

Revoked token cannot route; rotated token invalidates old token after grace policy.

|  | Acceptance criterion Callback route itself unambiguously resolves one active provider connection and league. |
| --- | --- |

## P1-12 [P1] Provider HTTP listener is on a second port without a complete public ingress design

| Requirement / expected contract | External Companion/Neon callbacks need a publicly reachable HTTPS route on the deployed service. |
| --- | --- |
| Source evidence | providerHttpServer.js:7-8 and 63-72 uses PROVIDER_HTTP_PORT default 3100. health-server.js owns PORT default 3000. No merged route is present on health server. |
| Observed behavior | On common Railway-style single-public-port deployment, the receiver may be listening internally but unreachable from the Internet unless extra networking is configured. |
| Risk | Integration appears configured while callbacks never arrive. |

Required remediation

Serve provider routes through the public HTTP server/PORT, or document/configure a second public service explicitly.

Add readiness check that validates callback base URL and externally reachable route in staging.

Required regression tests

Staging HTTPS POST from outside deployment reaches receiver and returns expected auth/result.

Health/readiness reports callback route enabled and base URL.

|  | Acceptance criterion Production exposes exactly one documented public HTTPS callback surface or an explicitly provisioned second service. |
| --- | --- |

## P1-13 [P1] NeonSportz webhook authentication contract is hard-coded around a shared secret

| Requirement / expected contract | Provider adapter must match the actual supported Neon integration contract and fail safely without inventing provider capabilities. |
| --- | --- |
| Source evidence | neonsportz/webhook.js:24 and 39-42 requires NEONSPORTZ_WEBHOOK_SECRET and x-neonsportz-secret/x-webhook-secret/bearer/query token. healthCheck also requires webhookSecret. |
| Observed behavior | The v204.7 specification explicitly identifies this as a mismatch to be rebuilt around current webhook delivery validation and public read API behavior. |
| Risk | Webhook may reject legitimate provider deliveries, making Neon connection unusable. |

Required remediation

Implement the currently documented verification model exactly; if no signature/shared secret is supplied, use hard-to-guess connection-specific path token plus delivery ID, league mapping, HTTPS, and strict payload validation.

Do not fabricate a signature mechanism Neon does not send.

Required regression tests

Representative real webhook fixture accepted.

Wrong league, missing delivery ID, replay, malformed payload fail/ignore exactly as contract specifies.

|  | Acceptance criterion Webhook validation behavior matches the provider contract used in production and is covered by captured fixtures. |
| --- | --- |

## P1-14 [P1] Neon client is a single snapshot URL adapter, not the planned resource-aware integration

| Requirement / expected contract | v204.7 target calls for resource-aware league/team/player/game/stat reads triggered by import completion. |
| --- | --- |
| Source evidence | neonsportz/client.js:21-38 reads NEONSPORTZ_SNAPSHOT_URL + optional token; capabilities line 45 has readStats:false; ingestImport writes schedule only. |
| Observed behavior | Current adapter cannot provide the comprehensive teams/rosters/stats/transactions model described in the implementation spec. |
| Risk | Feature gap: Neon pairing cannot yet power the promised league data hub. |

Required remediation

Implement resource clients with pagination/rate handling and normalized resource cursors.

Map league, teams, players/rosters, schedule/results, standings/stats, transactions as supported.

Persist resource revisions/cursors in connection state.

Required regression tests

Fixture tests per resource; pagination; missing field; 429 Retry-After; 5xx retry; partial resource failure; schema drift.

|  | Acceptance criterion Neon provider advertises a capability only after that resource is fetched, normalized, validated, and regression-tested. |
| --- | --- |

## P1-15 [P1] Companion recognizes non-schedule stages but does not apply them

| Requirement / expected contract | Companion Direct completion requires league/team/roster/stat stages to feed canonical state, with each resource validated independently. |
| --- | --- |
| Source evidence | exportGateway.js:80-82 immediately marks any parsed stage other than schedule VALIDATED with note “stored as artifact only” and returns applied:false. Provider readStats is false. |
| Observed behavior | Teams, rosters, stats, etc. may be received but never become usable live data. |
| Risk | Implementation gap versus the v204.7 scope and user expectation. |

Required remediation

Create stage-specific normalizers/validators/projectors behind the same connection/run lifecycle.

Commit canonical data transactionally and preserve last-known-good state if a stage fails.

Required regression tests

One test fixture per Companion stage; partial multi-stage export; unknown/missing team; malformed stat; duplicate stage event.

|  | Acceptance criterion Every advertised Companion stage has a canonical projection or is explicitly unsupported in UI/capabilities. |
| --- | --- |

## P1-16 [P1] Provider configuration has split authority

| Requirement / expected contract | One connection/source-of-truth should determine provider selection and health for a league. |
| --- | --- |
| Source evidence | gameProvider.resolveActive uses runtime.providerId first then liveSync config. providerService.setActiveProvider patches runtime. liveSyncService separately stores sourceMode/provider and only accepts off/madden_companion/nba2k_companion/custom_endpoint. |
| Observed behavior | Runtime can say companion_export/neonsportz while liveSync status/config shows another provider; commands cannot select all registered providers consistently. |
| Risk | Operational confusion, stale status, and inconsistent routing. |

Required remediation

Make ProviderConnection the authority; runtime references connectionId/provider key.

Migrate liveSync config into connection records with compatibility adapter during transition.

Status/commands read the same authority.

Required regression tests

Provider switch updates one authority and all status surfaces agree after restart.

Legacy config migration preserves behavior then deprecates cleanly.

|  | Acceptance criterion Exactly one durable league-scoped provider configuration determines active data source. |
| --- | --- |

## P1-17 [P1] Custom URL is not a first-class connection implementation

| Requirement / expected contract | Custom URL should support secure connection setup, preview/validation, mapping, sync health, conditional fetch, rotation, and league scoping. |
| --- | --- |
| Source evidence | customEndpoint.js:17-34 resolves URL/token from liveSync/env and fetches a generic JSON snapshot. No ProviderConnection, schema preview/mapping, ETag, Retry-After policy, or connection health history exists. |
| Observed behavior | Useful legacy pull path exists, but it is not the comprehensive v204.7 Custom URL provider described in the spec. |
| Risk | Fragile configuration and limited troubleshooting/recovery. |

Required remediation

Promote custom endpoint into ProviderConnection with encrypted headers/secrets.

Add test-connection/preview, schema validation, mapping contract, conditional GET (ETag/Last-Modified), backoff/Retry-After, health history.

Required regression tests

200 import, 304 no-change, 401/403 auth, 429 Retry-After, 5xx, timeout, schema mismatch, oversized response, private-network SSRF block.

|  | Acceptance criterion Commissioner can configure/test/preview/sync a custom URL per league and status explains every failure without exposing secrets. |
| --- | --- |

## P1-18 [P1] ProviderConnection, encrypted secret, and durable SyncRun models are absent

| Requirement / expected contract | The v204.7 specification makes these foundational persistence objects for connection lifecycle, security, and recovery. |
| --- | --- |
| Source evidence | Prisma schema model list contains ServerConfig/User/League/Team/etc. but no ProviderConnection, ProviderSyncRun, ProviderImportReceipt or provider secret model. Source search finds no corresponding service/vault implementation. |
| Observed behavior | Connection state remains environment/JSON based and cannot support robust multi-league token rotation, health history, recovery, or per-connection locks. |
| Risk | Core implementation gap; downstream provider features cannot be considered complete without it. |

Required remediation

Add schema/migrations first, with encrypted secret envelope or external secret reference.

Add repository/service layer and migration from legacy env/liveSync config.

Never store plaintext secret values in logs/audit tables.

Required regression tests

Migration up/down strategy; encryption key missing/rotation; connection create/read without secret disclosure; multi-league isolation; restart recovery.

|  | Acceptance criterion Provider lifecycle data is durable, league-scoped, auditable, secret-safe, and independently recoverable. |
| --- | --- |

## P1-19 [P1] Provider fault regression suite does not meet the engineering directive

| Requirement / expected contract | Rule 41 mandates duplicate webhook, delayed webhook, malformed data, missing team, wrong week, partial import, 429/5xx, restart recovery. |
| --- | --- |
| Source evidence | providersIngestion covers wrong token/size/content type, duplicate payload, malformed JSON, Neon auth/filter/dedupe, unsupported capability. advanceEngine covers partial import, missing team, restart during publishing. No direct tests for delayed older provider event, 429/Retry-After, 5xx/timeouts, wrong-week provider sync, post-202 restart, in-flight provider switch/race. |
| Observed behavior | Important failure modes are unguarded, especially those involving distributed timing and recovery. |
| Risk | Provider reliability may regress silently even after happy-path tests pass. |

Required remediation

Build providerFaults.test.js and durable worker integration tests.

Run against DB-backed receipt/run model once implemented; include two concurrent workers.

Required regression tests

Every Rule 41 scenario has an explicit named test and expected lifecycle state.

Add webhook+manual sync race, two sync-now race, token rotation during in-flight work, stale event after newer revision.

|  | Acceptance criterion Provider release checklist can point to passing executable tests for every mandated fault class. |
| --- | --- |

## P1-20 [P1] Full regression suite is not currently certified

| Requirement / expected contract | Rules 37-45 require targeted + regression tests before release and prohibit claiming unperformed verification. |
| --- | --- |
| Source evidence | In this clean audit environment npm test reported 16 test files, 15 failed to load because discord.js/dependencies were absent. npm run tsc and zero-dependency conversation tests passed. |
| Observed behavior | The existing regression tests may be healthy once npm ci completes, but that has not been demonstrated for this exact package in this audit. |
| Risk | Release confidence remains incomplete; hidden baseline regressions could exist. |

Required remediation

On developer/CI environment: npm ci; npm test; npm run tsc; npm run release:verify; npm run deploy:preflight.

Do not edit old tests merely to force green; investigate any behavior regression.

Required regression tests

All 16 unit/regression suites pass from a clean clone/package after npm ci.

CI artifact records Node/npm versions and exact commit/SHA.

|  | Acceptance criterion One clean, reproducible verification run passes all release commands for the exact artifact being deployed. |
| --- | --- |

## P1-21 [P1] Trade flow lacks the direct regression coverage required by Rule 40

| Requirement / expected contract | Rule 40 explicitly lists trade flow among mandatory regression targets. |
| --- | --- |
| Source evidence | Search of tests finds command-registry references to propose-trade and prompt awareness, but no dedicated propose/approve/decline/cancel/idempotency/restart trade workflow test. |
| Observed behavior | Trade behavior may be indirectly exercised elsewhere, but no focused regression contract proves it. |
| Risk | A shared routing/state change can break a required workflow without immediate test signal. |

Required remediation

Add tradeFlow.test.js against the domain service/handler path, not just command registration.

Required regression tests

Propose valid trade, reject invalid participants, approve once, duplicate approval no-op, decline, expiration/restart, multi-league scoping, permission failure rollback.

|  | Acceptance criterion Trade workflow has direct deterministic regression tests and is included in run-all.js automatically. |
| --- | --- |

# 11. P2 hardening findings

## P2-01 [P2] Planner pending Map has TTL semantics but no periodic cleanup/max-size policy

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | naturalActionPlannerService.js:14-19 prunes only when save/take occurs. Stale entries can remain allocated indefinitely in an otherwise idle process. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Add unref sweeper and MAX_PENDING cap, or reuse confirmationService-style sweep/max pattern.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-02 [P2] Ambient TTL has a minimum but no maximum

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | ambientConversationService.js:15 uses Math.max(5, env) without an upper bound. A bad env value can retain context for days/months. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Clamp to an explicit privacy ceiling such as 120-240 minutes and document it.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-03 [P2] Ambient channel exclusions are name-regex based and incomplete

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | ambientConversationService.js:20-40 excludes audit/mod-log/logs/it-ops/setup/security/incidents/appeals but not all configured staff/data channels such as commish-hub/scoresheets/commissioner-ai/warnings-log/boot-log/patch-notes. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Use configured channel keys/IDs plus per-guild allow/deny policy. Names may remain a fallback.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-04 [P2] Older @bot messages can become later ambient prompt content

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | observe stores explicitlyMentionedBot at line 63, but getRecent/renderForPrompt never filters it. Only the current message ID is excluded. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Filter explicit bot-addressed messages from ambient by default because conversationContextService already tracks direct bot conversations.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-05 [P2] Ambient sanitizer does not redact secret-like text

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | _clean scrubs mentions and URLs but not token/password/API-key patterns. If a user pastes a key in general chat, it can be included in the next AI prompt until TTL. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Add conservative secret-pattern redaction before storage/render and a max sensitivity policy.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-06 [P2] Provider HTTP critical error detail is weak

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | providerHttpServer.js:56-58 returns internal-error without logging the caught exception; route setImmediate catches also discard errors. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Emit structured error log/audit metric with route, connection/import ID, status and sanitized reason; never raw body/secret.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-07 [P2] Some source comments/docs are stale after routing changes

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | Example: commissioner handler still carries legacy channel-oriented commentary while gate is now mention-only; provider docs describe “durable” receipts even though save is debounced. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Update comments to match actual guarantees after fixes; remove misleading “durable” language until DB commit exists.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

## P2-08 [P2] README is effectively empty

| Requirement / expected contract | Hardening should preserve the v204.7 product contract and reduce future regression risk. |
| --- | --- |
| Source evidence | README.md contains only duplicate “# NOFUNBOT” lines. Operational docs exist elsewhere but root onboarding is poor. |
| Observed behavior | No immediate confirmed data corruption in the default path, but the condition weakens privacy, memory bounds, observability, or maintainability. |
| Risk | Future changes can amplify the issue or make troubleshooting ambiguous. |

Required remediation

Add concise install/run/test/config/docs index and point to AI_READ_FIRST/START_HERE/INSTALL_AND_RECOVERY.

Required regression tests

Add a focused unit/regression test for the corrected behavior.

|  | Acceptance criterion The condition is bounded, documented, observable, and covered by a deterministic test. |
| --- | --- |

# 12. Required regression matrix: current coverage vs required coverage

| Required domain | Existing evidence | Current rating | What must be added / rerun |
| --- | --- | --- | --- |
| Setup | auditV204, leagueBuild, templateFallbacks contain setup/space/build cases | PARTIAL (not executed here) | Run full suite after npm ci; add any v204.7 setup/provider connection panel tests once implemented. |
| Edit mode | templateFallbacks has manifest/edit/remove/preserve tests | PARTIAL (not executed here) | Rerun unchanged; add regression that conversation/provider work does not flush or rename structures. |
| AI mention routing | Static gates in three handlers | MISSING TEST | New messageRouting.regression.test for silence, explicit @, lane arbitration, messageUpdate exactly-once. |
| Team assignment | auditV204 tests claimTeam and rollback | PARTIAL | Natural planner -> claimTeam integration, pending continuation, wrong-user regression, availability revalidation. |
| Game channel lifecycle | gameChannels has duplicate/race/hold/idempotent/restart cases | GOOD COVERAGE, UNVERIFIED RUN | Rerun unchanged after npm ci. |
| Trade flow | Only command/prompt references found | MISSING TEST | Dedicated trade lifecycle suite. |
| Stream flow | rc6Faults covers stream URL/credits/duplicate/cooldown/manual adjustment | GOOD COVERAGE, UNVERIFIED RUN | Rerun unchanged after npm ci. |
| Startup recovery | game/advance/membership recovery cases exist | PARTIAL | Add provider receipt/queued/parsing recovery and conversation-memory expected reset behavior. |
| Provider duplicate | providersIngestion duplicate payload/delivery tests | PARTIAL | Move to DB uniqueness and concurrent/multi-instance duplicate tests. |
| Provider delayed event | No focused test found | MISSING | Old event after newer revision must be ignored/reconciled safely. |
| Provider malformed data | Companion malformed JSON covered | PARTIAL | Add malformed resource payloads for Neon/custom/Companion stage variants. |
| Missing team | advanceEngine covers unknown team import | GOOD LOGIC, UNVERIFIED RUN | Rerun with provider connection/run model. |
| Wrong week | Advance engine validates expected source progression | PARTIAL | Add provider-specific wrong-week/stale-week event and snapshot test. |
| Partial import | advanceEngine covers source advanced but import missing | GOOD LOGIC, UNVERIFIED RUN | Add stage-level partial resource import. |
| 429 / 5xx / timeout | HTTP intake utilities have some generic timeout tests, not provider lifecycle | MISSING PROVIDER TEST | Retry-After/backoff, max retries, health degradation, last-known-good preservation. |
| Provider restart recovery | Advance publish restart exists, provider post-202 recovery absent | MISSING | Crash-after-202, crash-during-parse, boot-resume exactly once. |

# 13. Regression test implementation blueprint

## 13.1 tests/messageRouting.regression.test.js

Normal member message without @: ambient may observe, but aiCall/sendTyping/reply/sendMessage are never called.

Normal commissioner message in #commissioner-ai without @: no commissioner AI response.

Normal IT message in #it-ops without @: no IT AI response.

Reply-to-bot message without explicit @: no AI speech.

Member @bot question: exactly one member lane response.

Commissioner @bot non-technical question: exactly one commissioner lane response.

IT @bot technical query: exactly one IT lane response.

messageCreate followed by embed-resolution messageUpdate: exactly one AI response.

Deleted/read-only/spam message is not present in ambient context.

## 13.2 tests/naturalPlanner.integration.test.js

One Ravens across two active leagues -> resolve and claim without asking league.

Two Ravens -> ask which league and perform zero mutation until clarified.

Ambiguous member name -> ask for @mention and perform zero mutation.

Explicit league in same sentence -> claim exact league.

P0 regression: pending Paul/Ravens then fresh Sam/Jets -> Sam must be passed to claimTeam.

Continuation revalidation: requested slot becomes occupied before clarification -> refuse safely.

Access/role failure -> existing openTeamsService rollback leaves isOpen=true and ownerId=null.

AI provider unavailable/rate-limited -> deterministic planner still works.

Natural action and slash command converge on same domain service and final state.

## 13.3 tests/ambientConversation.regression.test.js

Guild/channel isolation; max message cap; TTL expiration; TTL env upper clamp.

Bot/webhook/DM/staff configured channels excluded.

Message update replaces old content; delete removes content immediately.

Explicit bot-addressed messages filtered from ambient by default.

Secret-like material redacted.

No raw ambient data written to JSON/Postgres/Redis under default mode.

Legacy trashTalkBank disabled by default or explicit opt-in policy tested separately.

## 13.4 tests/providerFaults.test.js

Durable receipt before 2xx; artifact durability; artifact-store failure response.

Duplicate event/payload concurrent across two workers.

Delayed old event after newer import.

Malformed JSON and valid JSON with malformed resource schema.

Missing team and wrong source week.

Partial multi-resource import with last-known-good preserved.

429 honors Retry-After; 5xx exponential backoff; timeout transitions to retryable health state.

Crash after 202/before work; crash during parsing; restart resumes exactly once.

Two sync-now calls; webhook + manual sync race; provider switch while run in flight.

Token rotation/revocation and wrong-league callback.

## 13.5 tests/tradeFlow.test.js

Valid propose -> pending state created once.

Unauthorized approval/decline rejected.

Approval commits once and duplicate approval is no-op.

Decline/cancel cleanup.

Restart/reload preserves or expires pending state correctly.

Multi-league trade state cannot bleed across league spaces.

# 14. Corrected conversation routing architecture

messageCreate
  -> global event dedupe
  -> content safety
  -> bot-killed gate
  -> spam / read-only / setup / operational intake gates
  -> ambient eligibility policy
       -> memory-only observe (NO AI / NO output / NO durable chat)
  -> explicit event paths (files/results/moderation/etc.)
  -> persona arbiter
       -> explicit @ required for conversational lanes
       -> commissioner: deterministic planner FIRST
            -> intent -> entities -> ambiguity -> revalidate -> existing domain service
       -> AI quota only if falling through to model conversation
  -> exactly-one response lifecycle

|  | Key principle Passive awareness should be a read-only context cache. It should never be an execution bus. The current message may authorize a deterministic action only through explicit mention + permission + parsed intent + live entity resolution. Ambient history may help the AI understand conversational topic, but it must not fill mutation parameters. |
| --- | --- |

## Natural assignment state machine

NEW EXPLICIT @ REQUEST
  parse fresh intent
  CLEAR/IGNORE older pending request
  resolve member
  resolve team candidates across active leagues
  if member ambiguous -> store awaiting=member, return question
  if team missing/ambiguous -> store awaiting=team, return question
  if same team in >1 valid league -> store awaiting=league, return question
  else -> revalidate availability + permissions -> claimTeam()

EXPLICIT @ FOLLOW-UP WITH NO NEW INTENT
  load pending for guild+channel+user
  verify not expired
  fill only pending.awaiting field
  re-resolve/revalidate all affected entities
  execute only when unique and valid

# 15. Corrected Madden Connect implementation architecture

ProviderConnection (DB, league-scoped)
  id / leagueId / providerKey / externalLeagueId / status
  encryptedSecretRef / routeTokenHash / config / lastHealth / lastSync
        |
        +--> Companion Direct receiver (push)
        +--> NeonSportz webhook + read API
        +--> Custom URL pull
        +--> Manual import fallback
        +--> Direct EA adapter [feature flag OFF until authorized]

Inbound event / manual sync
  -> resolve ProviderConnection
  -> acquire league+connection distributed lock
  -> durable ProviderSyncRun/ImportReceipt transaction
  -> durable artifact/reference
  -> ACK / enqueue
  -> worker normalizes resource(s)
  -> validation / mapping
  -> durable canonical commit
  -> mark run applied
  -> AFTER COMMIT: Discord projections / automation
  -> health + audit metadata

| Layer | Single owner | Fallback |
| --- | --- | --- |
| Connection identity/config | ProviderConnection service + DB | Legacy liveSync env only during migration compatibility period |
| Secrets | Secret vault/encrypted envelope | No plaintext JSON fallback |
| Import lifecycle | ProviderSyncRun/ImportReceipt DB rows | Manual requeue/admin recovery |
| Raw payload | Durable artifact/reference | Reject retryably if storage unavailable |
| Canonical league data | Existing league/storage domain owners | Last-known-good + manual import |
| Automation decision | Advance engine | Commissioner/manual advance workflow |
| Discord presentation | Existing publication/services | Retry projection from durable state |

# 16. File-by-file remediation and implementation plan

| File / new module | Priority | Required change |
| --- | --- | --- |
| src/services/naturalActionPlannerService.js | P0 | Separate fresh requests from resumed pending state; use pending member only when resumed; add periodic/capped pending cleanup; expose test-safe pending inspection if needed. |
| src/handlers/commissionerHandler.js | P1 | Run deterministic planner before AI quota; keep explicit mention/permission gates; preserve destructive slash-only policies. |
| src/services/ambientConversationService.js | P1/P2 | Central eligibility; configured channel exclusions; edit/delete support; secret redaction; TTL max; filter old explicit @bot messages; optional guild/channel opt-out. |
| index.js | P1 | Move ambient observe after reject/delete gates; wire ambient update/delete; reconcile/disable legacy passive AI learning by default. |
| src/services/trashTalkBank.js | P1 | Feature flag/opt-in or disable AI extraction by default; define retention/privacy independently; no conflict with rule 61/67. |
| tests/messageRouting.regression.test.js | P1 NEW | Full explicit mention/silence/exactly-once routing tests. |
| tests/naturalPlanner.integration.test.js | P0/P1 NEW | End-to-end planner to claimTeam, stale pending regression, rollback/state-change cases. |
| prisma/schema.prisma + migration | P1 NEW | ProviderConnection, ProviderSyncRun/ImportReceipt, optional resource cursor/health model, DB unique idempotency. |
| src/services/providerConnectionService.js | P1 NEW | Per-league connection CRUD/state machine/active connection authority. |
| src/services/providerSecretService.js | P1 NEW | Encryption/ref abstraction, rotation/revocation, no secret logging. |
| src/league/importRunService.js | P0/P1 REPLACE/ADAPT | DB-backed durable receipt/run repository; compatibility reader for legacy JSON as needed. |
| src/http/providerHttpServer.js | P1 | Public ingress integration; connection-token route lookup; structured logs; no global space selector. |
| src/http/routes/maddenCompanion.js | P1 | Await durable receipt/artifact; enqueue durable job; no setImmediate authority. |
| src/http/routes/neonsportzWebhook.js | P1 | Same durable enqueue/recovery behavior. |
| src/providers/madden/companion/* | P1 | Unify limits; full stage normalizers/validators/projectors; per-connection routing. |
| src/providers/madden/neonsportz/* | P1 | Align webhook validation with actual provider contract; resource-aware read client; pagination/rate/backoff. |
| src/providers/customEndpoint.js | P1 | Per-connection custom URL config; preview/schema validation; conditional GET; retry/backoff/health. |
| src/services/liveSyncService.js | P1 MIGRATION | Compatibility adapter only; stop being parallel configuration authority after ProviderConnection cutover. |
| src/services/providerService.js + gameProvider.js | P1 | Resolve active connection consistently; preserve explicit capabilities. |
| src/providers/madden/ea/controlProvider.js | PRESERVE | Keep disabled/unsupported until legitimate authorized interface exists. |
| tests/providerFaults.test.js | P1 NEW | All Rule 41 fault scenarios + concurrency/restart/token rotation. |
| tests/tradeFlow.test.js | P1 NEW | Mandatory Rule 40 trade regression. |
| README.md | P2 | Real operator/developer index and verification quick start. |

# 17. Recommended implementation order

## Phase 0 - Stop-ship corrections

Fix stale pending wrong-member bug.

Disable/reconcile trashTalkBank passive AI calls for default behavior.

Add planner + routing regression suites and run them.

## Phase 1 - Durable provider foundation

Add ProviderConnection/SyncRun/ImportReceipt schema and migrations.

Implement secret service and per-connection route token.

Make receipt+artifact durable before 2xx; add worker + startup recovery.

Add DB uniqueness and per-league/connection locks.

## Phase 2 - Conversation hardening

Move ambient observation after eligibility gates.

Wire edit/delete updates, channel policy, secret redaction, TTL cap, opt-outs.

Move deterministic planner before AI quota.

## Phase 3 - Companion Direct completion

Unify payload/artifact limits.

Implement league/team/roster/schedule/stats stage projection.

Per-league tokens and health/status.

## Phase 4 - NeonSportz completion

Implement current webhook validation model.

Resource-aware API reads, pagination, rate limit/retry, mapping.

## Phase 5 - Custom URL promotion

Connection setup/test/preview, schema mapping, conditional sync, rotation, health.

## Phase 6 - Setup UX and operations

Provider-neutral connect/disconnect/reconnect/status flow.

Run history, error explanations, manual retry/failover controls.

## Phase 7 - Full regression/fault gate

Install dependencies cleanly.

Run all legacy suites unchanged.

Run new routing/planner/provider/trade suites.

Run release:verify + deploy:preflight.

Package exact tested artifact and record SHA.

# 18. Positive controls that should not regress

## Explicit provider capabilities

gameProvider creates a full interface where unsupported functions return structured unsupported-capability instead of being faked. Preserve this boundary.

## Direct EA disabled

EA control provider advertises verified:false and every data/control capability false. This is the correct posture until an authorized interface is verified.

## Advance-engine separation

Provider sync does not automatically equal franchise advance. Existing advanceEngine tests encode source-week/workflow-week separation, partial import holds, control readback, and idempotent publishing.

## Existing assignment domain owner

Natural planner correctly calls openTeamsService.claimTeam instead of creating another owner/role system.

## Assignment compensation

openTeamsService reserves then releases/clears owner if role/access assignment throws.

## Message response dedupe foundation

index.js has messageCreate/messageUpdate global event claim/in-flight logic and member send path uses sendMessageService with a dedupe key. Tests still need to lock it down.

## Ambient local isolation

The new ambient service keys guildId:channelId, ignores bots/webhooks, has per-channel message cap and TTL pruning.

## Manual import fallback

Local/manual data paths remain available and should stay operational throughout provider migration.

## HTTP intake safety

Custom URL fetch path uses shared httpIntake for HTTPS/private-network/timeout/content constraints. Preserve the central intake boundary.

## Flat release package

index.js is at ZIP root and node_modules is excluded, matching deployment package expectations.

# 19. Release gate and definition of done

|  | No-go condition Any unresolved P0 or P1 finding in this audit keeps the affected v204.7 feature out of production under AI_READ_FIRST rule 46. A documentation checkbox is not a substitute for executable verification. |
| --- | --- |

## Conversation intelligence is production-ready only when

P0 stale-pending wrong-member bug is fixed and regression-tested.

Unmentioned messages cause zero AI calls and zero bot output under default mode, including legacy trash-talk paths.

No passive message body or derivative is durably retained unless an explicit, documented opt-in policy says otherwise.

Message create/update/delete behavior keeps ambient context accurate.

Explicit @ routing tests prove exactly-zero/one response behavior across member, commissioner, IT, and messageUpdate.

Natural assignment integration tests prove exact claimTeam arguments, ambiguity, state revalidation, and rollback.

Existing slash assignment remains unchanged and passing.

Full legacy regression suite passes after clean npm ci.

## Madden Connect is production-ready only when

ProviderConnection and durable SyncRun/ImportReceipt models are migrated and authoritative.

Every accepted webhook/export is durable before 2xx and recoverable after restart.

Per-league route identity and secrets prevent cross-league callback contamination.

Companion payload limit equals durable artifact ability; all advertised stages are applied or explicitly unsupported.

NeonSportz contract is implemented from current provider behavior with real fixtures.

Custom URL is connection-scoped and has test/preview/validation/backoff/health.

Provider config has one authority; legacy liveSync remains only as migration compatibility until removed safely.

All Rule 41 provider fault tests pass.

Public HTTPS callback ingress is demonstrated in staging.

Direct EA remains off unless a verified authorized interface is available.

## Exact clean verification sequence

cd <v204.7-project-root>
npm ci
npm run tsc
node scripts/check-undefined-identifiers.js
node scripts/command-contract-check.js
npm test
npm run release:verify
npm run deploy:preflight
git status --short
# build/package artifact
sha256sum <release-zip>

|  | Artifact rule The release ZIP that is deployed should be built only after the clean verification run and its SHA recorded. Do not test one tree and deploy a different reconstructed tree. |
| --- | --- |

# 20. Detailed regression case catalog

| ID | Scenario | Pass condition |
| --- | --- | --- |
| CI-R01 | Normal unmentioned member conversation | 0 AI calls; 0 typing; 0 reply/reaction; eligible ambient memory only. |
| CI-R02 | Commissioner writes in commissioner-ai without @ | 0 conversational output. |
| CI-R03 | IT writes in it-ops without @ | 0 conversational output. |
| CI-R04 | User replies to prior bot message without @ | 0 conversational output. |
| CI-R05 | Member @bot after several normal messages | One reply using same-channel recent context, no cross-channel context. |
| CI-R06 | Deleted earlier message then @bot | Deleted text absent from prompt. |
| CI-R07 | Edited earlier message then @bot | Only updated text present. |
| CI-R08 | Secret-looking token posted then @bot | Token redacted from ambient prompt. |
| PL-R01 | Unique Ravens in one of multiple leagues | Assign immediately; no league question. |
| PL-R02 | Ravens duplicated across two leagues | Ask one targeted league clarification; no mutation. |
| PL-R03 | Two members named Paul | Ask for @mention; no mutation. |
| PL-R04 | Fresh Sam/Jets after pending Paul/Ravens | Sam must be assigned; pending Paul ignored/cleared. |
| PL-R05 | Clarification after team claimed by someone else | Reject safely; no overwrite. |
| PL-R06 | Discord role/access grant throws | Ownership reservation compensated/rolled back. |
| PL-R07 | AI quota exhausted | Deterministic assignment still works; model chat remains throttled. |
| PV-R01 | Companion duplicate payload same connection | One durable receipt/application. |
| PV-R02 | Same payload different league connection | Independent receipts, correct league isolation. |
| PV-R03 | Crash after 202 | Restart worker resumes exactly once. |
| PV-R04 | Artifact persistence unavailable | No 202; retryable response. |
| PV-R05 | Payload at receiver/artifact limit boundary | No accepted-but-unretainable range. |
| PV-R06 | Neon duplicate delivery | One sync run; duplicates counted/audited. |
| PV-R07 | Delayed Neon older revision | Does not overwrite newer canonical state. |
| PV-R08 | Provider 429 Retry-After | Reschedules according to provider hint; no tight loop. |
| PV-R09 | Provider 5xx / timeout | Bounded backoff; health degrades; last-known-good retained. |
| PV-R10 | Wrong source week | Hold/recovery state, no Discord publication. |
| PV-R11 | Partial resource import | No partial authoritative commit unless transaction policy explicitly supports it. |
| PV-R12 | Two sync-now calls concurrently | Single connection lock; second is no-op/already-running. |
| PV-R13 | Webhook and manual sync race | One authoritative run/revision application. |
| PV-R14 | Token rotated during in-flight request | Defined grace/rejection behavior, no secret leakage. |
| PV-R15 | Provider switched during old run | Old run cannot publish into new provider authority. |
| TR-R01 | Trade propose/approve | Applies once, correct permissions and league scope. |
| TR-R02 | Trade duplicate approve/restart | No double transfer, durable state recovery. |
| GC-R01 | Existing game channel idempotency | Legacy gameChannels suite stays green unchanged. |
| ST-R01 | Existing stream credit/cooldown | Legacy RC6 stream tests stay green unchanged. |
| SU-R01 | Existing setup/edit preservation | Legacy setup/template/edit tests stay green unchanged. |

# 21. Risk map by shared code hotspot

| Hotspot | Why high-risk | Regression domains touched |
| --- | --- | --- |
| index.js messageCreate/messageUpdate | Central event router; new ambient capture inserted amid spam, setup, read-only, uploads, result routing, persona routing. | AI speech, passive privacy, file intake, setup wizard, read-only policy, spam, exactly-once replies |
| commissionerHandler.js | Permission gate + deterministic planner + AI rate limiting + action executor path. | Natural mutation correctness, AI availability, confirmation policy, conversation continuity |
| openTeamsService.js / teamAssignmentService.js | Authoritative team ownership and access mutation. | Team assignment, role visibility, rollback, multi-league ownership |
| jsonStore.js | Legacy cache/disk/DB bridge with debounced writes. | Durability, restart behavior, provider receipts, many legacy features |
| importRunService.js | Provider receipt/artifact/dedupe authority today. | Webhook/export acceptance, idempotency, restart recovery, multi-instance safety |
| providerHttpServer.js | External ingress and space selection. | Security, public reachability, cross-league isolation |
| liveSyncService + providerService + gameProvider | Parallel configuration/selection layers. | Provider status, sync-now, advance engine input, migration compatibility |
| advanceEngine.js | Authoritative publish/advance decision owner. | Week advancement, source verification, Discord publication; should not absorb provider connection responsibilities |

# 22. Audit trail: reproducible evidence

## 22.1 Reproduced wrong-member planner defect

Step 1: @bot put Paul on the Ravens
Result: Ravens exists in Alpha + Beta -> planner asks which league and stores Paul as pending.

Step 2 (fresh intent): @bot put Sam on the Jets
Expected claimTeam member: Sam
Actual claimTeam member: Paul
Actual captured call:
{ memberId: "100000000000000001", team: "Jets", leagueId: "L3" }

## 22.2 Reproduced passive AI call

Six ordinary eligible general-chat messages -> trashTalkBank.learnFromMessage
AI spy calls: 1
Bank stats after mocked extraction: culture=1, players=1
Source throttle: LEARN_EVERY = 6

## 22.3 Static validation output

[undefined-check] PASS — no unresolved executable identifiers found.
[command-contract] PASS — 116 command definitions, 129 router cases, 13 classified legacy/internal cases.
conversationAwareness.test.js: 7 passed, 0 failed
npm run tsc: exit 0

## 22.4 Full-suite blocker output

npm test -> 16 test files, 15 failed
Common cause: MODULE_NOT_FOUND loading discord.js from tests/_harness.js.
This audit does NOT interpret those as behavior failures. It records the full suite as not executed/certified because dependencies were unavailable in the clean archive environment.

# 23. v204.7 specification-to-code traceability

| Spec workstream | Code present today | Gap to completion |
| --- | --- | --- |
| Provider state + identity | Provider registry/runtime/liveSync legacy config | No ProviderConnection DB model/state machine/per-league durable identity. |
| Franchise identity mapping | Global env league/token hints | No per-connection external franchise/account/platform mapping. |
| Health/sync status | provider healthCheck + leagueSync status | No durable health history, connection status transitions, per-resource cursors. |
| Normalization | Schedule normalizers exist | Canonical resources beyond schedule incomplete. |
| Encrypted credentials | Env vars / header token | No encrypted per-connection credential interface. |
| Disconnect/reconnect | Provider selection can change | No connection lifecycle/revocation/rotation workflow. |
| Automatic sync orchestration | syncNow + webhook setImmediate partial | No durable worker/run lifecycle or restart resume. |
| Companion Direct | HTTP receiver + schedule parser | Global token/space; durability mismatch; non-schedule artifact-only. |
| NeonSportz | Webhook + snapshot client | Auth/API model requires rebuild; stats/resources incomplete. |
| Custom URL | Secure generic fetch | No first-class connect/test/preview/schema/conditional sync. |
| Direct EA future | Disabled placeholder | Correct: keep feature flag/unsupported until authorized interface. |
| Conversation awareness | Ambient service + prompt blocks | Needs policy ordering, edit/delete, trash-bank reconciliation, privacy hardening. |
| Natural planner | Assign-team adapter | Needs P0 fix, broader intents later, complete integration regression. |
| Failsafes/fallbacks | Manual import/provider caps/advance engine present | Provider durability/recovery/failover and full tests incomplete. |

# 24. Final audit verdict

|  | Release status: HOLD The v204.7 RC1 artifact should not be treated as production-complete. The conversation work is real and directionally correct, but one reproducible P0 can mutate the wrong member. Provider ingestion has a separate P0 durability defect, and the comprehensive Madden Connect architecture in the DOCX remains mostly target-state work. |
| --- | --- |

## What can be kept

Explicit mention-only speech gates.

Memory-only same-channel ambient service as a foundation.

Natural intent/entity planner architecture concept.

Reuse of openTeamsService for assignment.

Provider capability registry and structured unsupported behavior.

Disabled Direct EA placeholder.

Advance engine separation and manual fallback.

## What must be fixed before production

P0-01 wrong-member pending carryover.

P0-02 durable provider receipt/artifact before acknowledgement.

Passive trashTalkBank contradiction with no-AI/no-persistence contract.

Routing/planner end-to-end regression tests.

Provider DB lifecycle, multi-league routing, restart recovery, ingress, and fault tests.

Full clean npm regression run.

## Recommended release naming until those gates pass

Keep the current artifact labeled as an RC / development build, for example: “v204.7 RC1 - Conversation Intelligence Foundation”. Do not label Madden Connect complete until the connection framework, durable provider lifecycle, provider-specific completion, and release fault matrix are implemented and green.

|  | Audit closure This audit intentionally distinguishes implemented code from documented intent. “Present in the specification” is never counted as “implemented,” and a test file existing is never counted as “verified” unless the relevant path was actually executed successfully. |
| --- | --- |